IzySafe

Complete Development Sprint Plan

AI-Assisted Development with Claude Code

Backend (FastAPI) · Database (PostgreSQL) · Flutter App · Web Admin (React)

Version 1.0  |  June 2026  |  11 Sprints  |  ~17 Weeks

# 1. Development Philosophy — Claude-First Approach

IzySafe will be built entirely with Claude Code (AI-assisted development). This requires a specific project setup and discipline to work effectively. Follow these rules on every session.

Core Principles

- One feature at a time — never ask Claude to build multiple features in one prompt

- Always include CLAUDE.md in every session — it is Claude's memory of the project

- Write tests alongside code — never commit untested code

- Backend-first always — build and test API before building Flutter UI

- Each sprint ends with a working, deployable build — no half-done features pushed to main

- Use feature branches — never develop directly on main branch

Session Start Template — always begin every Claude Code session with this

Read these files first for full project context:

1. /CLAUDE.md — project overview, conventions, stack

2. /backend/app/models/ — all database models

3. /backend/alembic/versions/ — latest migration

4. /flutter/lib/features/ — existing feature patterns

Today I want to build: [FEATURE NAME]

Sprint: [SPRINT NUMBER]

Related files: [list any relevant files]

Claude Code Tools to Use

- Claude Code (terminal): FastAPI backend, database migrations, tests, Docker

- Claude Code (VS Code): Flutter development, Dart files, pubspec.yaml

- Claude.ai chat: Architecture decisions, debugging complex issues, SQL queries

- Cowork (desktop): Long multi-file research tasks, documentation generation

# 2. Project Structure — Monorepo Layout

Single Git repository with 3 sub-projects: backend, flutter, and web-admin. This allows Claude to see all code in one context window.

Recommended Folder Structure

izysafe/                    # Root monorepo

CLAUDE.md                 # AI context file — ALWAYS keep updated

ARCHITECTURE.md           # System design decisions

docker-compose.yml        # Dev environment (PostgreSQL, Redis, Traccar)

.env.example              # Environment variable template

backend/                  # FastAPI Python project

app/

api/v1/               # Route handlers: auth, children, devices, etc.

models/               # SQLAlchemy ORM models

schemas/              # Pydantic request/response DTOs

services/             # Business logic: traccar, fcm, geofence, otp

workers/              # Celery background tasks

core/                 # Config, auth, database session

alembic/                # Database migrations

tests/                  # pytest tests (unit + integration)

requirements.txt

flutter/                  # Flutter app

lib/

core/                 # Dio, JWT, Firebase, theme

features/             # auth, dashboard, map, devices, geofence, sos

shared/               # Shared widgets, router, constants

test/                   # Widget and unit tests

pubspec.yaml

web-admin/                # React + TypeScript school dashboard

src/

pages/                # StudentMap, Attendance, SOS, Settings

components/           # Shared React components

api/                  # Axios API client

package.json

docs/                     # Swagger exports, architecture diagrams

CLAUDE.md — Full Template (copy this into your project root)

# IzySafe — Project Context for Claude

## Project

GPS child safety app. India + UAE. 35 features across 3 phases.

GitHub: farooquifaraz/izysafe

## Stack

Backend: Python 3.12, FastAPI, SQLAlchemy async, Alembic migrations

Database: PostgreSQL (locations table partitioned monthly)

Cache: Redis (location cache, geofence state, rate limiting)

Real-time: Firebase Realtime DB (live map), FCM (push alerts)

GPS Middleware: Traccar (GT06 port 5023, TK103 port 5002)

Mobile: Flutter 3, Riverpod 2, Dio, GoRouter, Google Maps Flutter

Admin: React 18, TypeScript, Vite, TailwindCSS, React Query

Infra: Docker Compose dev, Hostinger VPS prod

## Code Conventions

- Python: snake_case, type hints everywhere, Pydantic v2 schemas

- Dart: camelCase, null safety, no dynamic types

- All DB IDs are UUID, not integer

- All timestamps stored in UTC, displayed in user local timezone

- JWT access token: 24h, refresh: 30d, stored in Flutter Secure Storage

- API errors: {error: true, code: 'ERROR_CODE', message: 'Human msg'}

- API success: {data: {...}, meta: {page, total}} for lists

## Auth Pattern

- OTP via WhatsApp (primary) or SMS (fallback)

- JWT Bearer token on all API endpoints except /auth/*

- get_current_user() dependency in FastAPI for auth

## Testing

- pytest for backend, always write tests with code

- Use pytest-asyncio for async tests

- Mock external services (Traccar, FCM, OTP) in tests

## Key Environment Variables

DATABASE_URL, REDIS_URL, FIREBASE_CREDENTIALS_JSON

TRACCAR_URL, TRACCAR_API_KEY, TRACCAR_WEBHOOK_SECRET

MSG91_AUTH_KEY, TWILIO_SID, TWILIO_TOKEN

JWT_SECRET, JWT_ALGORITHM=HS256

RAZORPAY_KEY, STRIPE_SECRET_KEY

# 3. Sprint Plan Overview — 11 Sprints, ~17 Weeks

Each sprint is 1-2 weeks. Sprints are numbered 0-10. Sprint 0 is setup (no features). Sprint 1-9 builds all 35 features. Sprint 10 is hardening and launch.

| Sprint | Duration | Goal | Features Built | Deliverable |
| --- | --- | --- | --- | --- |
| S0 | 3 days | Infrastructure setup | Project setup, Docker, DB schema, Traccar | Running dev environment |
| S1 | 1 week | Core auth + data model | F7: OTP Login, F8: QR Pairing, F6: Multi-device | Auth API + device registry |
| S2 | 1 week | Real-time tracking core | F1: Live Location, F10: Device Status, F9: Battery | Traccar webhook + Redis + Firebase |
| S3 | 1 week | Dashboard + Flutter MVP | F5: Multi-child Dashboard, F6: Flutter UI | Working Flutter app with live map |
| S4 | 1 week | Safety core features | F3: SOS, F4: Geofence, FCM integration | SOS full flow + geofence alerts |
| S5 | 1.5 wks | History + Family | F2: History, F13: Family Sharing, Alerts | Location history + guardian invite |
| S6 | 1 week | Subscription | Paywall, Razorpay, Stripe, tier gating | Paid plans working end to end |
| S7 | 2 weeks | Phase 2 Features Set 1 | F11-F12 Sound/Call, F15-F18 School/Speed | Differentiator features live |
| S8 | 2 weeks | Phase 2 Features Set 2 | F14,F19-F25 Routes/Chat/Reports/i18n | Premium features complete |
| S9 | 2 weeks | Web Admin (School) | F26-F28 School Dashboard/Attendance/Bus | Web admin portal live |
| S10 | 1.5 wks | Phase 3 + Production | F29-F35 IzyLrn/Teen/Crash, Beta launch | Production launch ready |

# 4. Sprint Details — Full Breakdown

## Sprint 0: Foundation & Infrastructure (3-4 days)

Goal: Running dev environment before writing a single feature line

### Step-by-step Setup Tasks

| # | Task | Command / Action | Owner |
| --- | --- | --- | --- |
| 1 | Initialize monorepo | git init izysafe && cd izysafe | Dev |
| 2 | Create docker-compose.yml | PostgreSQL 16 + Redis 7 + Traccar 5 | Dev |
| 3 | Setup FastAPI project | pip install fastapi uvicorn sqlalchemy alembic redis firebase-admin | Claude Code |
| 4 | Initialize Flutter app | flutter create --org com.izysafe flutter | Dev |
| 5 | Create React admin | npm create vite@latest web-admin -- --template react-ts | Dev |
| 6 | Configure Traccar | Docker: traccar/traccar:latest, map port 8082 + 5023 | Dev |
| 7 | Firebase project | Create project in Firebase Console, download service-account.json | Dev |
| 8 | Create .env files | Copy .env.example to .env, fill all values | Dev |
| 9 | Run Alembic init | alembic init alembic, configure env.py | Claude Code |
| 10 | Create all DB tables | Write 12 SQLAlchemy models, generate migration | Claude Code |
| 11 | Test Traccar | Send GT06 test packet to port 5023, verify in Traccar UI | Dev |
| 12 | Write CLAUDE.md | Fill in full project context from template | Dev |

Claude Code Prompt — Sprint 0 Database Setup

Read CLAUDE.md. Create all 12 SQLAlchemy async models for IzySafe:

users, otp_sessions, children, family_members, invites, devices,

pairing_codes, locations (PARTITIONED by month), geofences,

geofence_events, sos_events, alerts

Requirements:

- All IDs: UUID, default gen_random_uuid()

- All timestamps: UTC, use TIMESTAMP WITH TIME ZONE

- Soft deletes on users, children, devices (deleted_at column)

- locations table: PARTITION BY RANGE on timestamp, create 2025_01 to 2026_12

- Add composite index on locations(device_id, timestamp DESC)

- Also create Alembic migration file for the complete schema

### docker-compose.yml Contents

services:

postgres:

image: postgres:16-alpine

environment: {POSTGRES_DB: izysafe, POSTGRES_USER: izysafe, POSTGRES_PASSWORD: secret}

ports: ["5432:5432"]

volumes: [./data/postgres:/var/lib/postgresql/data]

redis:

image: redis:7-alpine

ports: ["6379:6379"]

traccar:

image: traccar/traccar:latest

ports: ["8082:8082","5023:5023","5002:5002","5013:5013"]

volumes: [./data/traccar:/opt/traccar/data]

## Sprint 1: Auth + Device Registry (Week 1)

Features: F7 OTP Login · F8 QR Pairing · F6 Multi-device (backend only)

### Backend Tasks

| Task | Endpoint / Service | Claude Prompt Key | Tests |
| --- | --- | --- | --- |
| OTP send endpoint | POST /auth/send-otp | Create FastAPI OTP service with MSG91 WhatsApp primary, Twilio SMS fallback, 6-digit code, bcrypt hash stored | Test: valid phone, invalid phone, rate limit hit |
| OTP verify endpoint | POST /auth/verify-otp | Verify OTP hash, check expiry, check attempts <= 3, return JWT access+refresh tokens | Test: valid OTP, expired, wrong code, 3rd fail |
| JWT middleware | get_current_user() dep | Decode JWT, fetch user from DB, raise 401 if invalid | Test: valid token, expired, tampered |
| Token refresh | POST /auth/refresh | Validate refresh token, issue new access token | Test: valid refresh, expired refresh |
| Children CRUD | GET/POST/PUT/DELETE /children | Full CRUD with soft delete, subscription tier check on create | Test: create, list, update, soft delete |
| Devices registry | POST /children/{id}/devices | Register device with IMEI, create Traccar entry via REST API | Test: valid IMEI, duplicate IMEI, Traccar mock |
| QR pairing codes | POST /devices/pair | Generate 8-char code, validate Luhn IMEI, link to child | Test: valid pair, expired code, duplicate IMEI |
| Traccar client service | TraccarClient class | Async httpx client wrapping Traccar REST API: create device, delete, get | Test: mock Traccar responses |

### Flutter Tasks (Sprint 1)

| Screen | State Provider | Key Widgets | Claude Prompt Key |
| --- | --- | --- | --- |
| PhoneInputScreen | AuthNotifier (Riverpod) | CountryCodePicker, PhoneTextField, SendOTPButton | Create phone input screen with +91/+971 selector, input validation |
| OTPVerifyScreen | AuthNotifier | OTPInputField (auto-read SMS), timer countdown, Resend button | Create OTP screen with 6-box input, 60-second resend timer |
| ProfileSetupScreen | ProfileNotifier | NameTextField, PhotoPickerWidget, SaveButton | Create profile setup for first-time users, upload photo to R2 |
| SplashScreen | AppStartupNotifier | Logo, version, checks JWT validity | Splash that auto-navigates to Dashboard or Login based on stored JWT |

Claude Code Prompt — Sprint 1 OTP Auth

Read CLAUDE.md. Build the complete OTP authentication system:

1. POST /auth/send-otp

- Input: {phone: "+919876543210"}

- Validate E.164 format for +91 (India) and +971 (UAE) only

- Rate limit: 5 requests per phone per hour (Redis counter)

- Generate 6-digit OTP, store bcrypt hash in otp_sessions (10min expiry)

- Try MSG91 WhatsApp API first, fallback to SMS if no delivery in 30s

- Return: {success: true, expires_in: 600}

2. POST /auth/verify-otp

- Input: {phone: "+919876543210", otp: "123456"}

- Find active otp_sessions record, verify hash, check expiry

- Max 3 attempts — return error with attempts_remaining

- On success: create user if new, return {access_token, refresh_token, is_new_user}

- JWT access: 24h, refresh: 30d (RS256 or HS256)

Write pytest tests for all success and failure paths.

Mock the MSG91 and Twilio clients in tests.

## Sprint 2: Real-time Location Pipeline (Week 2)

Features: F1 Real-time Location · F10 Device Status · F9 Battery Alert

### Backend Tasks

| Task | Details | Claude Prompt Key |
| --- | --- | --- |
| Traccar webhook receiver | POST /webhook/traccar — receives GT06 location data, validates secret header | Build webhook with HMAC signature validation, parse lat/lng/speed/battery/timestamp |
| Location service | location_service.process_update() — validates coords, writes Redis + Firebase + DB | Build async location processor: validate, Redis SETEX 24h, Firebase RT DB update |
| Redis cache pattern | location:child:{id}:latest and location:device:{id}:latest, device:{id}:online sliding TTL | Implement Redis helper with all location cache keys and 5min sliding TTL for online status |
| Firebase RT DB | firebase_service.update_live_location() — writes to live_locations/{child_id}/latest | Initialize Firebase Admin SDK, build RT DB write helper |
| Batch PostgreSQL writer | Buffer 100 points in Redis list, flush to DB every 5 seconds via background task | Create batch writer using FastAPI lifespan background task, flush on count or timer |
| Battery alert service | Check threshold crossing, Redis cooldown key, fire FCM | Build battery check: threshold config per device, 4h cooldown, critical at 10% |
| FCM service | fcm_service.send_to_family() — sends to all family member FCM tokens | Build FCM helper: get all family tokens, send multicast, handle unregistered tokens |
| Device online status | Redis sliding TTL on every location update | Implement online detection: key exists = online, 5min window |

Claude Code Prompt — Sprint 2 Location Pipeline

Read CLAUDE.md. Build the complete real-time location pipeline:

POST /api/v1/webhook/traccar

- Validate HMAC signature header X-Traccar-Signature

- Parse Traccar position payload: {deviceId, lat, lng, speed, attributes: {battery}}

- Find device in DB by traccar_id, get child_id

- Call location_service.process_update(device, lat, lng, speed, battery, timestamp)

location_service.process_update():

1. Validate: lat -90 to 90, lng -180 to 180, timestamp not older than 5min

2. Redis: SETEX location:child:{child_id}:latest = {lat,lng,device_id,battery,ts} TTL 86400

3. Redis: SETEX location:device:{device_id}:latest = {lat,lng,battery,ts} TTL 86400

4. Redis: SETEX device:{device_id}:online = 1 TTL 300 (sliding)

5. Firebase RT DB: live_locations/{child_id}/latest = {lat,lng,battery,ts,device_id}

6. Add to Redis batch queue: batch:locations LIST, LPUSH point

7. Run as BackgroundTask: geofence_service.check_all_fences(child_id, lat, lng)

Batch writer (background task, every 5 seconds):

- LRANGE batch:locations 0 99, parse each, bulk INSERT to PostgreSQL

- LTRIM to remove processed points

Write integration tests. Mock Firebase and Redis in tests.

## Sprint 3: Flutter Dashboard + Live Map (Week 3)

Features: F1 Live Map · F5 Multi-child Dashboard · F10 Device Status UI

### Flutter Architecture Setup

| Layer | Files to Create | Purpose |
| --- | --- | --- |
| Core — API | core/api/dio_client.dart | Dio setup: base URL, JWT interceptor, refresh token auto-retry |
| Core — Auth | core/auth/token_manager.dart | Flutter Secure Storage JWT read/write/delete |
| Core — Firebase | core/firebase/rt_db_service.dart | Firebase RT DB stream wrapper for live location |
| Core — FCM | core/fcm/fcm_handler.dart | FCM message router: SOS → full screen, geofence → notification |
| Router | shared/router/app_router.dart | GoRouter with auth guard: redirect to /login if no JWT |
| Dashboard | features/dashboard/ | Child cards, All on Map, pull-to-refresh, SOS badge |
| Live Map | features/map/ | Google Maps, Firebase stream listener, marker animation |
| Device status | features/devices/device_badge.dart | Online/offline badge with last seen time, battery % |

### Flutter Tasks Table

| Screen / Widget | Riverpod Provider | Firebase / API | Claude Prompt |
| --- | --- | --- | --- |
| DashboardScreen | childrenProvider (FutureProvider) | GET /children, Redis via API | Create dashboard with child cards from API, pull-to-refresh |
| ChildCard widget | derived from childrenProvider | Shows name, photo, last address, battery, status dot | Create reusable ChildCard with animated status dot |
| LiveMapScreen | liveLocationProvider (StreamProvider) | Firebase RT DB stream | Create map screen with Firebase stream, animating marker |
| SOSOverlayWidget | sosProvider (StreamProvider on sos/{child_id}) | Firebase RT DB sos path | Create full-screen SOS alert overlay triggered by Firebase stream |
| AllOnMapScreen | allChildrenMapProvider | Firebase multiple streams | Show all children markers on single map with labels |
| DeviceSwitcherTab | deviceProvider | GET /children/{id}/location/all-devices | Tab bar widget switching between Watch/Bag Tracker trails |

Claude Code Prompt — Sprint 3 Flutter Dashboard

Read CLAUDE.md. Build the Flutter DashboardScreen:

File: lib/features/dashboard/screens/dashboard_screen.dart

State: lib/features/dashboard/providers/children_provider.dart

DashboardScreen requirements:

- Uses Riverpod FutureProvider to load children list from GET /children

- Each child shows ChildCard widget (see below)

- SOS child: red border, pulsing animation, floated to top

- All on Map FAB button: navigates to AllOnMapScreen

- Pull-to-refresh: RefreshIndicator wrapper

- Firebase RT DB listener: sos/{child_id} for each child

- If any SOS active: show SOSOverlayWidget as modal

ChildCard widget requirements:

- CircleAvatar with child photo, fallback to initials

- Status dot: green (<5min), yellow (5-15min), grey (>15min)

- Last address text, time since update, battery percentage bar

- Unread alerts badge (red circle, top right)

- Tap navigates to LiveMapScreen(childId: child.id)

## Sprint 4: SOS + Geofence + FCM (Week 4)

Features: F3 SOS Button · F4 Geofence Circle · FCM Integration Complete

### Backend Tasks

| Task | Details | Tests |
| --- | --- | --- |
| Geofence CRUD endpoints | POST/GET/PUT/DELETE /children/{id}/geofences — tier limit checks | Test: create, max limit reached, schedule validation |
| Geofence checker service | geofence_service.check_all_fences() — Haversine algorithm, Redis state, event log | Test: enter event, exit event, schedule suppression, debounce |
| Haversine implementation | Pure Python function: haversine(lat1,lng1,lat2,lng2) → meters | Test: known distances, boundary cases |
| Redis geofence state | geofence:{child_id}:{fence_id}:inside — 72h TTL, read+write | Test: state persists, state changes trigger correctly |
| SOS webhook handler | POST /webhook/traccar/alarm — GT06 alarm event processing | Test: SOS insert, deduplication, Firebase write, FCM send |
| SOS endpoints | POST /sos/trigger, GET /sos/active, PUT /sos/{id}/resolve | Test: trigger, resolve, active list filter |
| FCM multicast service | Send to all family members: fcm_service.send_to_family(child_id, title, body) | Test: delivers to valid tokens, handles unregistered tokens |
| Alerts system | INSERT alert on geofence event, SOS, battery — GET /alerts with pagination | Test: create alert, mark read, filter by unread |

### Flutter Tasks

| Screen / Flow | Details | Claude Prompt |
| --- | --- | --- |
| SOSFullScreen | Full-screen red overlay triggered by Firebase sos/{child_id} stream, cannot swipe dismiss | Create full-screen SOS modal with child name, location mini-map, Call and Resolve buttons |
| GeofenceListScreen | List all geofences for child, enter/exit toggle, edit/delete actions | Create geofence list with colored circle icons, status toggle switches |
| CreateGeofenceCircleScreen | Google Maps picker, radius slider, name input, schedule picker, save | Create geofence circle creator with map pin, draggable radius circle overlay |
| FCM Handler | Route FCM messages to correct screen: SOS → full screen, geofence → push | Create FCM handler in background that routes notifications to Firebase or local display |
| AlertsScreen | Notification inbox, filter by child, unread badge, tap to go to event location | Create alerts inbox with swipe to dismiss, unread/read states |

Claude Code Prompt — Sprint 4 Geofence Service

Read CLAUDE.md. Build geofence_service.check_all_fences():

async def check_all_fences(child_id: UUID, lat: float, lng: float):

1. Query all active geofences for child_id from DB (or Redis cache)

2. For each geofence:

a. Circle: distance = haversine(lat, lng, center_lat, center_lng)

is_inside = distance < geofence.radius_m

b. Polygon: use ray-casting point-in-polygon algorithm

3. Check schedule: if active_days/active_from/active_to set, verify current time

4. Get previous state: Redis GET geofence:{child_id}:{fence_id}:inside

5. If state changed:

- INSERT geofence_events (child_id, device_id, geofence_id, event_type, lat, lng)

- INSERT alerts for all family members

- fcm_service.send_to_family(child_id, title, body)

- SETEX geofence:{child_id}:{fence_id}:inside = new_state TTL 259200

6. Also check 5-minute debounce: rate_limit key in Redis

Implement haversine(lat1, lng1, lat2, lng2) -> float (meters)

Implement ray_casting_point_in_polygon(point, polygon_points) -> bool

Write comprehensive pytest tests for all cases.

## Sprint 5: History + Family Sharing (Weeks 5-6)

Features: F2 Location History · F13 Family Sharing · Alerts Polish

### Backend Tasks

| Task | Endpoint | Key Logic |
| --- | --- | --- |
| Location history API | GET /children/{id}/location/history | ?from=&to=&device_id=&limit=500, tier check (24h/7d/30d), query partitioned table |
| Family invite system | POST /children/{id}/family/invite | Generate UUID token, store in invites table, send WhatsApp/SMS via OTP service |
| Invite accept endpoint | GET /invites/{token}/accept | Validate token not expired, create family_members record, link to user account |
| Guardian permissions | GET/PUT /family/{id} | Update can_view, can_call, can_manage flags per guardian |
| Remove guardian | DELETE /family/{id} | Remove family_members record, Firebase RT DB cleanup |
| Family member list | GET /children/{id}/family | List all family with role, permissions, joined date |
| Device live status endpoint | GET /devices/{id}/status | Redis check for online status, return battery, last_seen_at |

### Flutter Tasks

| Screen | Key Feature | Claude Prompt Key |
| --- | --- | --- |
| HistoryMapScreen | Date range picker, API call, polyline render, animated playback with slider | Create history map with DateRangePicker, Polyline on Google Maps, play/pause slider |
| FamilyScreen | List guardians, role badge, permissions toggle, invite button | Create family management screen with role chips, permission toggles |
| InviteGuardianScreen | Phone input, role selector, permission checkboxes, send invite | Create invite screen with phone input, role dropdown, permission switches |
| DeviceListScreen | List all devices, battery bar, online/offline badge, add device button | Create device list with battery LinearProgressIndicator, status dot |
| DeviceDetailScreen | Device name, IMEI last 4, paired date, server settings display | Create device detail with edit name, server config copyable fields |

## Sprint 6: Subscription System (Week 7)

Features: Subscription Tiers · Razorpay India · Stripe UAE · Feature Gating

### Backend Tasks — Subscription

| Task | Details |
| --- | --- |
| Subscription model | Add subscriptions table: user_id, tier, gateway, gateway_sub_id, starts_at, expires_at, status |
| Tier checker dependency | get_user_tier() FastAPI dependency — reads from users.subscription_tier, checks expiry |
| Feature gates | @require_tier('basic') decorator on gated endpoints — returns 402 with upgrade message |
| Razorpay India | POST /payments/razorpay/create-order — create order, POST /payments/razorpay/webhook — verify HMAC |
| Stripe UAE | POST /payments/stripe/create-session — create checkout session, POST /payments/stripe/webhook — verify signature |
| Subscription activate | On payment success webhook: UPDATE users.subscription_tier and subscription_expires_at |
| Subscription check job | Daily Celery task: check expired subscriptions, downgrade tier, notify user |

### Flutter Tasks — Subscription

| Screen | Key Feature | Notes |
| --- | --- | --- |
| SubscriptionScreen | 3-column plan comparison table, current plan highlighted, Upgrade CTA | Show Free/Basic/Premium with feature comparison, pricing in INR and AED |
| PaymentScreen | Razorpay flutter_razorpay_web for India, Stripe webview for UAE | Detect country from phone +91/+971, route to correct gateway |
| Feature paywall gates | Show lock icon on locked features, tap → opens SubscriptionScreen | Create reusable FeaturePaywall widget used across app for gated features |
| Subscription status banner | Show in settings: current tier, expiry date, days remaining | Show renewal reminder 7 days before expiry |

## Sprint 7: Phase 2 Features — Set 1 (Weeks 8-9)

Features: F11 Sound · F12 Call · F15 Speed · F16 School Mode · F17 Pickup · F18 Watch Removed

### Backend Tasks — Phase 2 Set 1

| Feature | API Endpoint | Backend Logic | Claude Prompt Key |
| --- | --- | --- | --- |
| F11 Sound Around | POST /children/{id}/sound-around | Traccar CMD API: sendCommand(deviceId, type='custom', attributes={data:'MONITOR'}), daily limit Redis counter | Build sound around with Traccar command API, 3/day limit, session log |
| F12 Two-way Call | POST /children/{id}/call | Traccar CMD: type='custom', data='CALL,parent_number', call_records INSERT | Build call initiation, Traccar call command, 30s timeout |
| F15 Speed Alert | In location_service (modify Sprint 2) | Add speed check: if speed > threshold for 2 consecutive readings, INSERT alert + FCM, 10min cooldown | Add speed check to location processor with consecutive counter |
| F16 School Mode | In geofence_service (modify) | Check school_mode flag, if inside school geofence during school hours → set child status='in_school' | Add school mode to geofence checker, Redis status key |
| F17 Pickup Detection | In geofence_service exit handler | On school exit in pickup window: determine speed mode, INSERT pickup_event, FCM | Add pickup detection to school geofence exit handler |
| F18 Watch Removed | POST /webhook/traccar (add case) | Check stationary data in location update, 10min threshold, insert alert | Add stationary detection to webhook handler |

### Flutter Tasks — Phase 2 Set 1

| Screen | Feature | Claude Prompt Key |
| --- | --- | --- |
| ListenButton (LiveMapScreen) | F11 Sound Around | Add Listen microphone button to child map screen, confirmation dialog, active session indicator |
| CallButton (LiveMapScreen) | F12 Two-way Call | Add Call button, call-in-progress overlay with timer and end button |
| SpeedAlertSettingsScreen | F15 Speed Alert | Speed threshold selector (20/30/40/60/80/100 km/h), enable toggle |
| SchoolModeSettingsScreen | F16 School Mode | Enable toggle, school hours time picker, active days selector |
| In School status badge | F16 In Dashboard | Replace location with In School badge during school hours |

## Sprint 8: Phase 2 Features — Set 2 (Weeks 10-11)

Features: F14 Routes · F19 Polygon · F20 Chat · F22 Share Link · F23 Hindi/Arabic · F24 Addresses · F25 Report

### Backend Tasks — Phase 2 Set 2

| Feature | Endpoint | Backend Logic |
| --- | --- | --- |
| F14 Safe Routes | POST/GET/PUT/DELETE /children/{id}/safe-routes | Store waypoints JSONB, add route check to location_service: min_distance_to_route() using perpendicular distance formula |
| F19 Polygon Geofence | Extend geofences table | polygon_points JSONB, ray_casting_point_in_polygon() already built in Sprint 4 |
| F20 In-app Chat | POST /chat/messages, GET /chat/{child_id} | Store in chat_messages table, send via Traccar MSG command, store replies from GT06 status packets |
| F22 Share Link | POST /children/{id}/share-links | secrets.token_hex(32) token, store in share_links table, serve live location on GET /track/{token} |
| F23 i18n | Translation table or JSON files | translations table: key, en, hi, ar — load in FCM notification builder |
| F24 Safe Addresses | Extend geofences with address_type | address_type: home/school/tuition/other — same geofence system with label override |
| F25 Weekly Report | Celery beat: Monday 8am task | Aggregate last 7 days data, generate PDF with WeasyPrint, send via SendGrid/SMTP |

### Flutter Tasks — Phase 2 Set 2

| Screen | Feature | Claude Prompt Key |
| --- | --- | --- |
| CreateRouteScreen | F14 | Google Maps with waypoint tap/drag, route line overlay, deviation radius slider, schedule config |
| PolygonGeofenceScreen | F19 | Google Maps polygon drawing: tap to add vertex, drag vertex, close shape, shaded preview |
| ChatScreen | F20 | Chat thread UI, text input max 100 chars, quick-reply buttons display, Firebase RT DB messages |
| ShareLinkScreen | F22 | Create link with expiry selector, copy URL button, active links list with revoke option |
| LanguageSettingsScreen | F23 | 3 language buttons: English/Hindi/Arabic with flags, RTL layout toggle for Arabic |
| AddressListScreen | F24 | List saved addresses with type icons, add/edit/delete, map picker for adding new |
| ReportsScreen | F25 | List of weekly reports, tap to open PDF viewer, download button |

Claude Code Prompt — Sprint 8 Hindi/Arabic i18n

Read CLAUDE.md. Add complete i18n support to the Flutter app:

1. Add flutter_localizations to pubspec.yaml

2. Create l10n/app_en.arb, l10n/app_hi.arb, l10n/app_ar.arb

3. Include all UI strings (buttons, labels, error messages, notifications)

4. For Arabic: set textDirection: TextDirection.rtl using Directionality widget

5. LanguageProvider: reads from SharedPreferences, notifies MaterialApp

6. MaterialApp: locale: languageProvider.locale, localizationsDelegates: AppLocalizations.delegates

Backend changes:

- FCM notification: read users.language, send title/body in correct language

- Add language field to user JWT claims so FCM can route without DB query

## Sprint 9: Web Admin — School Dashboard (Weeks 12-13)

Features: F26 School Dashboard · F27 Attendance · F28 Driver/Bus

### Web Admin Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | React 18 + TypeScript | Component-based, type-safe |
| Build | Vite | Fast dev server and build |
| Styling | TailwindCSS + shadcn/ui | Utility CSS + polished components |
| State/Fetch | React Query (TanStack) | API data fetching with cache and auto-refresh |
| Maps | @vis.gl/react-google-maps | Google Maps in React for student map view |
| Real-time | Firebase JS SDK | RT DB stream for live student locations |
| Auth | JWT Bearer (same backend API) | School admin login via API same as parent app |
| Charts | Recharts | Attendance charts, daily stats |

### Backend Tasks — School Admin API

| Endpoint | Purpose | Auth |
| --- | --- | --- |
| POST /school-admin/login | School admin login (separate from parent OTP — email+password) | Public |
| GET /school-admin/students | List enrolled students with latest location, attendance status | School JWT |
| GET /school-admin/attendance | Daily attendance summary by class | School JWT |
| GET /school-admin/sos-active | Active SOS events for enrolled students | School JWT |
| POST /school-admin/buses | Create bus route with stops | School JWT |
| POST /school-admin/drivers | Register driver account | School JWT |
| GET /school-admin/dashboard-stats | Count: present, late, absent, unknown for today | School JWT |

### Web Admin Screens

| Screen | Route | Key Components | Claude Prompt Key |
| --- | --- | --- | --- |
| Login | /login | EmailInput, PasswordInput, LoginButton | Build school admin login with JWT storage in sessionStorage |
| Student Map (Main) | /dashboard | Google Maps, student markers, class filter, attendance panel | Build real-time student map with Firebase streams, color-coded markers by attendance |
| Attendance | /attendance | DatePicker, class filter, table: Present/Late/Absent/Unknown, CSV export | Build attendance table with React Query, real-time updates, export |
| SOS Center | /sos | Active SOS list, red banner, student location, parent contact show | Build SOS dashboard with auto-refresh every 10s, contact info |
| Bus Management | /buses | Route list, driver assignment, bus live location map | Build bus route management with driver assignment dropdown |
| Settings | /settings | School info, academic calendar (holidays), timezone | Build school settings with holiday calendar for attendance exclusion |

Claude Code Prompt — Sprint 9 School Admin Student Map

Read CLAUDE.md. Build the School Admin real-time student map page:

File: web-admin/src/pages/StudentMap.tsx

Requirements:

- Use @vis.gl/react-google-maps for the map component

- Fetch enrolled students list via React Query: GET /school-admin/students

- For each student: subscribe to Firebase RT DB: live_locations/{child_id}/latest

- Map markers: green (at school), yellow (en route), grey (not arrived), red (SOS)

- Class filter dropdown: filter markers by grade

- Attendance side panel: Present/Late/Absent/Unknown counts, live count

- Click marker: show popup with student name, arrival time, parent contact

- School admin CANNOT see home location — only show markers inside school zone

- Auto-refresh student list every 60 seconds via React Query refetchInterval

- SOS banner: if any active SOS, show red banner at top with student name

- TypeScript types for all data shapes

## Sprint 10: Phase 3 Features + Production Hardening (Weeks 14-16)

Features: F29-F35 + Performance + Security + Beta Launch

### Phase 3 Feature Summary

| Feature | Sprint 10 Task | Claude Prompt Key |
| --- | --- | --- |
| F29 IzyLrn Integration | POST /integrations/izylrn/session webhook, Redis status key, display in Flutter child card | Build IzyLrn webhook receiver, validate Bearer token, store studying status in Redis |
| F30 Teen Driving Mode | Flutter phone-based GPS trip recorder, speed + g-force collector, trip report API | Build background trip tracker using flutter_background_service, POST /trips endpoint |
| F31 Emergency Contacts | Add emergency_contacts table, extend SOS notification to include non-app SMS | Extend SOS service to send SMS with share link to emergency contacts |
| F34 Offline GPS Cache | Backend: accept batch location upload, deduplicate, process in order | Build POST /location/batch endpoint: array of points, process chronologically |
| F35 Crash Detection | Flutter: accelerometer spike detector, 30s countdown, escalation FCM | Build crash detector using sensors_plus package, 4G threshold, countdown UI |

### Production Hardening Checklist

| Category | Task | Tool / Command |
| --- | --- | --- |
| Performance | Load test location webhook at 333 req/sec | locust: 1000 users, 333 req/sec, monitor PostgreSQL query time |
| Performance | Verify PostgreSQL batch insert under load | EXPLAIN ANALYZE on locations INSERT, check partition pruning |
| Performance | Redis memory usage at 10K devices | Monitor redis-cli INFO memory, ensure <2GB |
| Security | Input validation on all endpoints | Bandit static analysis: bandit -r app/ |
| Security | SQL injection scan | SQLMap on staging environment |
| Security | JWT secret rotation | Ensure JWT_SECRET is 256-bit random, not guessable |
| Security | Traccar webhook HMAC validation | Verify every webhook request has valid signature |
| Mobile | Flutter obfuscation | flutter build apk --obfuscate --split-debug-info=./debug-info |
| Mobile | Play Store internal testing | Upload AAB, test on 5 real devices with real Wonlex watches |
| Firebase | Blaze plan upgrade | Verify Firebase is on Blaze before launch — Spark = 100 connections max |
| Monitoring | Sentry integration | sentry_sdk in FastAPI, Sentry Flutter SDK for crash reporting |
| Monitoring | Uptime monitoring | UptimeRobot free tier on /health endpoint |

# 5. Complete Database Schema (PostgreSQL DDL)

Copy this into your Alembic migration or run directly. All tables in creation order to respect foreign keys.

### Core Tables

-- Enable UUID extension

CREATE EXTENSION IF NOT EXISTS "pgcrypto";

-- users

CREATE TABLE users (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

phone VARCHAR(20) UNIQUE NOT NULL,

country_code VARCHAR(5) DEFAULT '+91',

name VARCHAR(100),

photo_url TEXT,

email VARCHAR(200),

language VARCHAR(10) DEFAULT 'en',

subscription_tier VARCHAR(20) DEFAULT 'free',

subscription_expires_at TIMESTAMPTZ,

fcm_token TEXT,

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW(),

deleted_at TIMESTAMPTZ

);

-- otp_sessions

CREATE TABLE otp_sessions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

phone VARCHAR(20) NOT NULL,

otp_hash VARCHAR(100) NOT NULL,

attempts INTEGER DEFAULT 0,

verified BOOLEAN DEFAULT FALSE,

expires_at TIMESTAMPTZ NOT NULL,

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_otp_phone ON otp_sessions(phone, expires_at);

-- children

CREATE TABLE children (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name VARCHAR(100) NOT NULL,

dob DATE,

photo_url TEXT,

school_name VARCHAR(200),

class_grade VARCHAR(50),

school_mode_enabled BOOLEAN DEFAULT FALSE,

school_hours_from TIME,

school_hours_to TIME,

school_active_days INTEGER[] DEFAULT ARRAY[1,2,3,4,5],

active BOOLEAN DEFAULT TRUE,

created_at TIMESTAMPTZ DEFAULT NOW(),

deleted_at TIMESTAMPTZ

);

-- family_members

CREATE TABLE family_members (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

child_id UUID REFERENCES children(id) ON DELETE CASCADE,

user_id UUID REFERENCES users(id) ON DELETE CASCADE,

role VARCHAR(50) DEFAULT 'guardian',

is_primary BOOLEAN DEFAULT FALSE,

can_view BOOLEAN DEFAULT TRUE,

can_call BOOLEAN DEFAULT FALSE,

can_manage BOOLEAN DEFAULT FALSE,

created_at TIMESTAMPTZ DEFAULT NOW(),

UNIQUE(child_id, user_id)

);

-- devices

CREATE TABLE devices (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

child_id UUID REFERENCES children(id) ON DELETE CASCADE,

name VARCHAR(100) NOT NULL,

device_type VARCHAR(50) NOT NULL,

imei VARCHAR(20) UNIQUE NOT NULL,

traccar_id INTEGER,

model VARCHAR(100),

active BOOLEAN DEFAULT TRUE,

last_battery INTEGER,

last_seen_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- locations (PARTITIONED)

CREATE TABLE locations (

id BIGSERIAL,

device_id UUID NOT NULL,

lat DECIMAL(10,7) NOT NULL,

lng DECIMAL(10,7) NOT NULL,

accuracy DECIMAL(10,2),

speed DECIMAL(10,2),

battery INTEGER,

is_moving BOOLEAN DEFAULT TRUE,

timestamp TIMESTAMPTZ NOT NULL,

PRIMARY KEY (id, timestamp)

) PARTITION BY RANGE (timestamp);

CREATE INDEX idx_locations_device ON locations(device_id, timestamp DESC);

-- Create monthly partitions (2025-2026)

CREATE TABLE locations_2025_06 PARTITION OF locations

FOR VALUES FROM ('2025-06-01') TO ('2025-07-01');

CREATE TABLE locations_2025_07 PARTITION OF locations

FOR VALUES FROM ('2025-07-01') TO ('2025-08-01');

-- Add more months...

-- geofences

CREATE TABLE geofences (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

child_id UUID REFERENCES children(id) ON DELETE CASCADE,

name VARCHAR(100) NOT NULL,

type VARCHAR(20) DEFAULT 'circle',

zone_type VARCHAR(50) DEFAULT 'other',

center_lat DECIMAL(10,7),

center_lng DECIMAL(10,7),

radius_m INTEGER,

polygon_points JSONB,

address_type VARCHAR(50),

notify_enter BOOLEAN DEFAULT TRUE,

notify_exit BOOLEAN DEFAULT TRUE,

active_days INTEGER[] DEFAULT ARRAY[1,2,3,4,5],

active_from TIME,

active_to TIME,

active BOOLEAN DEFAULT TRUE,

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- geofence_events

CREATE TABLE geofence_events (

id BIGSERIAL PRIMARY KEY,

child_id UUID REFERENCES children(id),

device_id UUID REFERENCES devices(id),

geofence_id UUID REFERENCES geofences(id),

event_type VARCHAR(20) NOT NULL,

lat DECIMAL(10,7), lng DECIMAL(10,7),

timestamp TIMESTAMPTZ DEFAULT NOW()

);

-- sos_events

CREATE TABLE sos_events (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

child_id UUID REFERENCES children(id),

device_id UUID REFERENCES devices(id),

lat DECIMAL(10,7), lng DECIMAL(10,7),

address TEXT,

status VARCHAR(20) DEFAULT 'active',

triggered_at TIMESTAMPTZ DEFAULT NOW(),

resolved_at TIMESTAMPTZ,

resolved_by UUID REFERENCES users(id)

);

-- alerts

CREATE TABLE alerts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(id) ON DELETE CASCADE,

child_id UUID REFERENCES children(id),

type VARCHAR(50) NOT NULL,

title VARCHAR(200),

body TEXT,

data JSONB,

read BOOLEAN DEFAULT FALSE,

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_alerts_user ON alerts(user_id, read, created_at DESC);

-- safe_routes

CREATE TABLE safe_routes (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

child_id UUID REFERENCES children(id) ON DELETE CASCADE,

name VARCHAR(100) NOT NULL,

waypoints JSONB NOT NULL,

deviation_tolerance_m INTEGER DEFAULT 200,

active_days INTEGER[] DEFAULT ARRAY[1,2,3,4,5],

active_from TIME NOT NULL,

active_to TIME NOT NULL,

active BOOLEAN DEFAULT TRUE,

created_at TIMESTAMPTZ DEFAULT NOW()

);

-- share_links

CREATE TABLE share_links (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

child_id UUID REFERENCES children(id) ON DELETE CASCADE,

token VARCHAR(64) UNIQUE NOT NULL,

expires_at TIMESTAMPTZ NOT NULL,

view_count INTEGER DEFAULT 0,

revoked BOOLEAN DEFAULT FALSE,

created_by UUID REFERENCES users(id),

created_at TIMESTAMPTZ DEFAULT NOW()

);

# 6. Flutter App — Complete Screen Inventory

All screens listed with GoRouter path, state provider, and which sprint builds them.

| Screen | Route | Sprint | State Provider | Key Widgets |
| --- | --- | --- | --- | --- |
| SplashScreen | /splash | S1 | AppStartupNotifier | Animated logo, auto-navigate |
| PhoneInputScreen | /auth/phone | S1 | AuthNotifier | CountryPicker, PhoneTextField |
| OTPVerifyScreen | /auth/otp | S1 | AuthNotifier | 6-box OTP input, timer |
| ProfileSetupScreen | /auth/profile | S1 | ProfileNotifier | Name field, photo picker |
| DashboardScreen | /dashboard | S3 | childrenProvider | ChildCard list, All on Map FAB |
| AllOnMapScreen | /map/all | S3 | allChildrenMapProvider | Google Maps multi-marker |
| LiveMapScreen | /child/:id/map | S3 | liveLocationProvider | Firebase stream, animated marker |
| HistoryMapScreen | /child/:id/history | S5 | historyProvider | Date picker, Polyline, slider |
| AlertsScreen | /alerts | S4 | alertsProvider | Alert list, swipe dismiss |
| SOSFullScreen | modal overlay | S4 | sosProvider | Full-screen modal, Call + Resolve |
| DeviceListScreen | /child/:id/devices | S1 | devicesProvider | Device cards, add button |
| AddDeviceScreen | /child/:id/devices/add | S1 | addDeviceNotifier | Type selector, QR/manual |
| QRScanScreen | /devices/qr-scan | S1 | qrPairingNotifier | Camera view, scan overlay |
| GeofenceListScreen | /child/:id/zones | S4 | geofencesProvider | Zone cards, toggle |
| CreateGeofenceCircleScreen | /child/:id/zones/circle | S4 | createGeofenceNotifier | Map + radius slider |
| CreatePolygonScreen | /child/:id/zones/polygon | S8 | polygonNotifier | Vertex tap/drag map |
| GeofenceEventsScreen | /zone/:id/events | S5 | geofenceEventsProvider | Event list with map |
| FamilyScreen | /child/:id/family | S5 | familyProvider | Guardian cards, invite |
| InviteGuardianScreen | /child/:id/family/invite | S5 | inviteNotifier | Phone, role, permissions |
| SubscriptionScreen | /subscription | S6 | subscriptionProvider | Plan comparison table |
| SafeRoutesListScreen | /child/:id/routes | S8 | routesProvider | Route cards |
| CreateRouteScreen | /child/:id/routes/new | S8 | createRouteNotifier | Waypoint map editor |
| ShareLinkScreen | /child/:id/share | S8 | shareLinksProvider | Link list, create, revoke |
| ChatScreen | /child/:id/chat | S8 | chatProvider | Message thread, quick-reply |
| AddressListScreen | /child/:id/addresses | S8 | addressesProvider | Address cards, map add |
| ReportsScreen | /reports | S8 | reportsProvider | Report PDF list |
| LanguageSettingsScreen | /settings/language | S8 | languageProvider | 3 language buttons |
| SchoolModeSettingsScreen | /child/:id/school-mode | S7 | schoolModeNotifier | Enable toggle, hours |
| SpeedAlertSettingsScreen | /child/:id/speed-alert | S7 | speedAlertNotifier | Threshold selector |
| AccountSettingsScreen | /settings | S1 | settingsProvider | Profile, logout, about |

# 7. Claude Code Prompting Guide

Exact prompt templates for common development tasks. Use these as starting points.

## 7.1 FastAPI Endpoint Prompt Template

Context: Read CLAUDE.md, /backend/app/models/<relevant>.py, /backend/app/api/v1/<similar_endpoint>.py

Build this FastAPI endpoint:

Method: [GET/POST/PUT/DELETE]

Path: /api/v1/[path]

Auth: JWT required (use get_current_user dependency)

Subscription: require_tier("[free/basic/premium]") decorator

Input (Pydantic schema):

[field]: [type] — [description]

Business logic:

1. [step 1]

2. [step 2]

Error cases:

- [condition] → raise HTTPException(status_code=400, detail={error:True, code:"...", message:"..."})

Also write pytest tests for: success, validation error, auth error, edge case.

## 7.2 Flutter Screen Prompt Template

Context: Read CLAUDE.md, lib/features/<similar_feature>/, lib/core/api/dio_client.dart

Build this Flutter screen:

Screen: [ScreenName]

Route: /[path]

Files: lib/features/[feature]/screens/[screen].dart

lib/features/[feature]/providers/[provider].dart

UI requirements:

- [describe the UI elements]

State management: Riverpod [StateNotifierProvider/FutureProvider/StreamProvider]

- AsyncValue for loading/error/data states

- Show CircularProgressIndicator when loading

- Show SnackBar for errors

API calls: Use Dio client from core/api/dio_client.dart

- Endpoint: [GET/POST] /api/v1/[path]

- Handle 401 (redirect to login) and 402 (show subscription screen)

Navigation: Use GoRouter context.push()/context.go()

## 7.3 Database Migration Prompt

Context: Read CLAUDE.md, /backend/alembic/versions/<latest_migration>.py

Create an Alembic migration for:

Change: [describe what to add/modify/remove]

Affected table(s): [table names]

Generate:

1. The Alembic migration file (upgrade + downgrade)

2. The corresponding SQLAlchemy model change

3. Any new indexes needed

## 7.4 Debugging Prompt

Context: Read CLAUDE.md

Issue: [describe the bug]

Error message: [paste exact error]

Stack trace: [paste stack trace]

Relevant file: [file path]

What I have tried: [describe attempts]

Diagnose the root cause and provide a fix.

Explain WHY this error occurs, not just HOW to fix it.

## 7.5 Test Writing Prompt

Context: Read CLAUDE.md, [feature file being tested]

Write pytest tests for [feature/function]:

File: tests/[test_file].py

Test these scenarios:

- Happy path: [describe]

- Validation error: [describe]

- Auth error: [describe]

- Edge case: [describe]

Use pytest-asyncio for async tests.

Mock: Firebase Admin SDK, Redis, MSG91, Traccar API.

Use TestClient from fastapi.testclient for endpoint tests.

# 8. Complete Redis Key Reference

| Redis Key Pattern | Value | TTL | Set By | Read By |
| --- | --- | --- | --- | --- |
| location:child:{child_id}:latest | {lat,lng,device_id,battery,ts} | 24h | location_service | Dashboard, Live Map |
| location:device:{device_id}:latest | {lat,lng,battery,ts} | 24h | location_service | Device switcher |
| device:{device_id}:online | 1 | 5min sliding | location_service | Device status badge |
| geofence:{child_id}:{fence_id}:inside | true/false | 72h | geofence_service | Breach change detection |
| geofence_debounce:{child_id}:{fence_id} | 1 | 5min | geofence_service | Prevent alert spam |
| sos:{child_id}:active | 1 | Until resolved | sos_service | SOS overlay detection |
| battery_alerted:{device_id} | 1 | 4h | battery_service | Prevent repeated alerts |
| speed_count:{child_id} | integer | 90s | location_service | Speed consecutive counter |
| speed_alerted:{child_id} | 1 | 10min | speed_service | Speed alert cooldown |
| sound_sessions:{child_id} | count | Until midnight | sound_service | Daily session limit |
| rate:otp:{phone} | count | 1h | auth_service | OTP rate limiting |
| rate:otp:ip:{ip} | count | 1h | auth_service | OTP IP rate limiting |
| batch:locations | list of JSON | Flush every 5s | location_service | Batch DB writer |
| izylrn_status:{child_id} | {studying,subject,started} | 4h | izylrn_webhook | Flutter dashboard |

# 9. Production Deployment on Hostinger VPS

IzySafe deploys on a single Hostinger VPS initially. At 10K students, split into 4 separate servers (see Blueprint scalability section).

### Initial VPS Setup (Single Server for Beta)

| Service | Docker Image | Port | Resources Needed |
| --- | --- | --- | --- |
| FastAPI | Custom Dockerfile: uvicorn + gunicorn | 8000 | 4 workers, 2 CPU, 2GB RAM min |
| PostgreSQL | postgres:16-alpine (persistent volume) | 5432 | 2 CPU, 4GB RAM, 50GB SSD |
| Redis | redis:7-alpine | 6379 | 256MB RAM, persistence OFF for speed |
| Traccar | traccar/traccar:latest | 8082 + 5023 + 5002 | 2 CPU, 2GB RAM, PostgreSQL backend |
| Nginx | nginx:alpine (reverse proxy) | 80, 443 | SSL termination, API and web admin |
| Certbot | certbot + nginx | 443 | Auto-renew SSL for api.izysafe.com |

### Environment Variables (.env for production)

# Database

DATABASE_URL=postgresql+asyncpg://izysafe:STRONG_PASSWORD@localhost:5432/izysafe

# Redis

REDIS_URL=redis://localhost:6379/0

# Firebase

FIREBASE_CREDENTIALS_JSON=/app/firebase-service-account.json

FIREBASE_DATABASE_URL=https://izysafe-default-rtdb.asia-southeast1.firebasedatabase.app

# Traccar

TRACCAR_URL=http://localhost:8082

TRACCAR_API_USER=admin

TRACCAR_API_PASSWORD=STRONG_TRACCAR_PASS

TRACCAR_WEBHOOK_SECRET=HMAC_SECRET_32CHARS

# Auth

JWT_SECRET=256_BIT_RANDOM_STRING

JWT_ALGORITHM=HS256

JWT_ACCESS_EXPIRE_MINUTES=1440

JWT_REFRESH_EXPIRE_DAYS=30

# OTP

MSG91_AUTH_KEY=your_msg91_key

TWILIO_SID=your_twilio_sid

TWILIO_TOKEN=your_twilio_token

TWILIO_FROM_NUMBER=+1234567890

# Payments

RAZORPAY_KEY_ID=rzp_live_xxx

RAZORPAY_KEY_SECRET=xxx

STRIPE_SECRET_KEY=sk_live_xxx

STRIPE_WEBHOOK_SECRET=whsec_xxx

# App

BACKEND_URL=https://api.izysafe.com

ALLOWED_ORIGINS=https://school.izysafe.com,https://track.izysafe.com

ENVIRONMENT=production

--- END OF DEVELOPMENT PLAN ---

IzySafe v1.0  |  11 Sprints  |  ~17 Weeks  |  Prepared for Faraz  |  June 2026